## Slide 1: Retrospective on being an Agile Coach
Scott Bird, Lead Agile Coach
October, 2015

## Slide 2: My Journey

## Slide 3: Agile Implementation: Top Down vs Bottom Up
Consistent implementation
Better coordination across enterprise
Coaches!
Expensive
Standardization vs Agility
“Sticks” better at the team level
Lower “burn rate”
Inconsistent methodologies

## Slide 4: Anchors and Engines
Burndowns are critical!
Retros need an action plan!
Change up the Retros!
Train teams, not individuals!
Be present!
Metrics!
Maintain Your Balance
Stay Engaged!
Visual Tools
Enterprise Support
Agile Tool Training
Don’t Spread Yourself Too Thin
Executive Buy In
Product Owner
Roll Up Impediments
Teams Too Big!

## Slide 5
Burndowns are Critical!

## Slide 6
Retrospectives need an Action Plan!
?

## Slide 7
Change Up the Retrospectives!

## Slide 8
Train teams, not individuals!
Notes: Have the entire team take training together
Have all the roles in training together
Make it interactive

## Slide 9
Be present!
Notes: Release planning
Iteration planning
Showcases
Retrospectives – telepresence!

## Slide 10
Chart: Are we reducing waste?
| I-10 | I-11 | I-12 | I-13 | I-14 | I-16
Prod Support | 60 | 30 | 50 | 60 | 25 | 40
QA Support | 10 | 15 | 30 | 10 | 6 | 43
QAR | 30 | 5 | 10 | 10 | 42 | 44
Unplanned Meetings/Trainings | 30 | 10 | 10 | 20 | 30 | 30
Chart: Plan
| BAU | BID - ESA | DB Enablement | Data Visualization | Loan Default | Savings and Investment | Tech Refresh | RTE | AWD | Data Encryption
Planned | 57.5 | 21 | 10 | 24 | 18 | 11 | 77 | 13
Chart: Actual
| BAU | BID - ESA | DB Enablement | Data Visualization | Loan Default | Savings and Investment | Tech Refresh | RTE | AWD | Data Encryption
Actual | 96 | 34 | 10 | 21 | 26 | 18 | 55 | 2 | 8
Metrics: Are we getting better?
Chart: 12 mo Team Velocity
| 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 1
Actual Velocity | 49 | 72 | 77 | 72 | 40 | 82 | 94 | 69 | 76 | 97 | 59 | 60
Vel 3 mo trail | 66 | 73.6667 | 63 | 64.6667 | 72 | 81.6667 | 79.6667 | 80.6667 | 77.3333 | 72
Metrics: Are we getting better?
Chart: Current Velocity
| Iteration 1 | Iteration 2 | Iteration 3
Capacity | 85 | 116 | 83
Plan | 92 | 118 | 93
Actual | 83 | 110 | 93
Waste | 6 | 6 | 10
Notes: Velocity over time
Sprint actuals vs. commitment
Release Planning
Waste
Happy-ness

## Slide 11
Direct
Discover
Maintain your balance!
Notes: Focus on team success vs enterprise success
Has responsibility for outcomes vs Not directly responsible for outcome
“It’s their meeting”
Protects the team vs Advises, but does not protect the team

## Slide 12
Stay
engaged!
Notes: Training Coaching
Finite duration Ongoing
Knowledge / Skill based Skill and Competency based
Classroom setting “On the job”
Generalized for all attendees Specific to individual / team
The “Shu” of Shu-Ha-Ri The “Ha” of Shu-Ha-Ri

## Slide 13
Use visual tools!

## Slide 14
Dev
PM
BA
QA
MW
Enterprise support

## Slide 15
Don’t forget tool training!

## Slide 16
Don’t spread yourself too thin!
Notes: 1-2 teams vs 2-5 teams
Protects the team vs Advises, but does not protect the team

## Slide 17
Executive buy in

## Slide 19
Roll up impediments!

## Slide 20
Teams too big!

## Slide 21
And in conclusion
  Agile is a journey
  Agile coaching is a journey
Any questions?

## Slide 22: Scrum Master vs Agile Coach
Scrum Master | Agile Coach
1-2 teams | 2-5 teams
Focus on team success | Focus on enterprise success
Has responsibility for outcomes | Not directly responsible for outcome “It’s their meeting”
Protects the team | Advises, but does not protect the team

## Slide 23: Training vs Coaching
Training | Coaching
Finite duration | Ongoing
Knowledge / Skill based | Skill and Competency based
Classroom setting | “On the job”
Generalized for all attendees | Specific to individual / team
The “Shu” of Shu-Ha_Ri | The “Ha” of Shu-Ha-Ri