## Slide 1
WE MADE EVERYBODY DO SCRUM
Why didn’t it work?
Notes: Zoom Up Gears
(Advanced)
To reproduce the thumbnail images on this slide, do the following:
On the Home tab, in the Slides group, click Layout, and then click Blank.
On the Design tab, in the Themes group, click Colors, and then select Hardcover.
On the Insert tab, in the Media group, click Video, and then click Video from File.
In the left pane of the Insert Video dialog box, click the drive or library that contains the video. In the right pane of the dialog box, click the first video that you want and then click Insert.
On the Home tab, in the Clipboard group, click Copy, then select Copy.
Also on the Home tab, in the Clipboard group, click the arrow below Paste, and select Paste Special. In the Paste Special dialog box, select Paste, and then under As, select Picture (JPEG).
Select the new image, On the Home tab, in the Drawing group, click Arrange, point to Align, and then do the following:
  Click Align Left.
  Click Align Bottom.
On the Insert tab, in the Media group, click Video, and then click Video from File.
In the left pane of the Insert Video dialog box, click the drive or library that contains the video. In the right pane of the dialog box, click the second video that you want and then click Insert.
On the Home tab, in the Clipboard group, click Copy, then select Copy.
Also on the Home tab, in the Clipboard group, click the arrow below Paste, and select Paste Special. In the Paste Special dialog box, select Paste, and then under As, select Picture (JPEG).
Select the new image, On the Home tab, in the Drawing group, click Arrange, point to Align, and then do the following:
  Click Align Center.
  Click Align Bottom.
On the Insert tab, in the Media group, click Video, and then click Video from File.
In the left pane of the Insert Video dialog box, click the drive or library that contains the video. In the right pane of the dialog box, click the third video that you want and then click Insert.
On the Home tab, in the Clipboard group, click Copy, then select Copy.
Also on the Home tab, in the Clipboard group, click the arrow below Paste, and select Paste Special. In the Paste Special dialog box, select Paste, and then under As, select Picture (JPEG).
Select the new image, On the Home tab, in the Drawing group, click Arrange, point to Align, and then do the following:
  Click Align Right.
  Click Align Bottom.
Press and hold CTRL and select all 3 images.
Under Picture Tools, on the Format tab in the Size group, set the Height to 1.68” and the Width to 2.98”.
Select just the left image. Also under Picture Tools, on the Format tab in the Size group, click the arrow at the bottom right launching the Format Picture dialog box.
In the Format Picture dialog box, select 3-D Rotation in the left pane, under 3-D Rotation on the right pane do the following:
  Click the arrow next to Presets, under Perspective, select Perspective Right.
  Under Rotation, set the X box to 330 degrees.
Also in the Format Picture dialog box, select Position in the left pane, under Position on slide in the right pane set the Horizontal to 0.54” and the Vertical to 5.08”.
Also in the Format Picture dialog box, select Line Color in the left pane, under Line Color in the right pane select Solid line, then click the arrow to the right of Color and under Theme Colors select Black, Text 1 (first row, second option from left).
Also in the Format Picture dialog box, select Line Style in the left pane, under Line Style in the right pane, set the Width to 0.75 pt.
Also in the Format Picture dialog box, select Shadow in the left pane, under Shadow in the right pane, then click the arrow to the right of Presets and under Outer select Offset Diagonal Bottom Left (first row, third option from left).
Select center image. Under Picture Tools, on the Format tab in the Size group, click the arrow at the bottom right launching the Format Picture dialog box.
In the Format Picture dialog box, select Position in the left pane, under Position on slide in the right pane set the Horizontal to 3.51” and the Vertical to 5.12”.
Also in the Format Picture dialog box, select Line Color in the left pane, under Line Color in the right pane select Solid line, then click the arrow to the right of Color and under Theme Colors select Black, Text 1 (first row, second option from left).
Also in the Format Picture dialog box, select Line Style in the left pane, under Line Style in the right pane, set the Width to 0.75 pt.
Also in the Format Picture dialog box, select Shadow in the left pane, under Shadow in the right pane, then click the arrow to the right of Presets and under Outer select Offset Bottom (first row, second option from left).
Select third image. Also under Picture Tools, on the Format tab in the Size group, click the arrow at the bottom right launching the Format Picture dialog box.
In the Format Picture dialog box, select 3-D Rotation in the left pane, under 3-D Rotation on the right pane do the following:
  Click the arrow next to Presets, under Perspective, select Perspective Left.
  In the X box, enter 30 degrees.
Also in the Format Picture dialog box, select Position in the left pane, under Position on slide in the right pane set the Horizontal to 6.33” and the Vertical to 5.08”.
Also in the Format Picture dialog box, select Line Color in the left pane, under Line Color in the right pane select Solid line, then click the arrow to the right of Color and under Theme Colors select Black, Text 1 (first row, second option from left).
Also in the Format Picture dialog box, select Line Style in the left pane, under Line Style in the right pane, set the Width box to 0.75 pt.
Also in the Format Picture dialog box, select Shadow in the left pane, under Shadow in the right pane, then click the arrow to the right of Presets and under Outer select Offset Diagonal Bottom Right (first row, first option from left).
Close the Format Picture dialog box.
To reproduce the animation effects on this slide, do the following:
Press and hold CTRL and select all three videos. Under Video Tools on the Format tab, in the Size group, click the arrow at the bottom right launching the Format Video dialog box.
In the Format Video dialog box, select Size in the left pane, under Size and rotate in the right pane set the Height to 4.63” and the Width to 8.2”.
Also in the Format Video dialog box, select Position in the left pane, under Position on slide in the right pane set the Horizontal to 0.9” and the Vertical to 0.66”.
Also in the Format Video dialog box, select Border Color in the left pane, under Border Color in the right pane select Solid line, then click the arrow to the right of Color and under Theme Colors select Black, Text 1 (first row, second option from left).
Also in the Format Video dialog box, select Border Style in the left pane, under Border Style in the right pane set the Width to 0.75 pt.
Close the Format Video dialog box.
Select the video that matches the left image.
On the Animations tab, in the Animation group, under Entrance, select Zoom.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
Select the same video. On the Animations tab, in the Animation group, select Play.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select After Previous.
Select the same video. On the Animations tab, in the Advanced Animation group, click Trigger, point to On Click Of, select Picture 2.
Select the video that matches the center image.
On the Animations tab, in the Animation group, under Entrance, select Zoom.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
Select the same video. On the Animations tab, in the Animation group, select Play.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select After Previous.
Select the same video. On the Animations tab, in the Advanced Animation group, click Trigger, point to On Click Of, select Picture 4.
Select the video that matches the right image.
On the Animations tab, in the Animation group, under Entrance, select Zoom.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
Select the same video. On the Animations tab, in the Animation group, select Play.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select After Previous.
Select the same video. On the Animations tab, in the Advanced Animation group, click Trigger, point to On Click Of, select Picture 5.
On the Animations tab, in the Advanced Animation group, click Animation Pane.
Select the video that matches the left image.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
In the Animation Pane, select the Exit Fade animation at the top of the list, using the Down Arrow next to Re-Order at the bottom of the Animation Pane, move the Exit Fade animation into the Trigger: Picture 4 Group, but above the Play animation in the group.
Select the same video.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
In the Animation Pane, select the Exit Fade animation at the top of the list, using the Down Arrow next to Re-Order at the bottom of the Animation Pane, move the Exit Fade animation into the Trigger: Picture 5 Group, but above the Play animation in the group.
Select the video that matches the center image.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
In the Animation Pane, select the Exit Fade animation at the top of the list, using the Down Arrow next to Re-Order at the bottom of the Animation Pane, move the Exit Fade animation into the Trigger: Picture 2 Group, but above the Play animation in the group.
Select the same video.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
In the Animation Pane, select the Exit Fade animation at the top of the list, using the Down Arrow next to Re-Order at the bottom of the Animation Pane, move the Exit Fade animation into the Trigger: Picture 5 Group, but above the Play animation in the group.
Select the video that matches the right image.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
In the Animation Pane, select the Exit Fade animation at the top of the list, using the Down Arrow next to Re-Order at the bottom of the Animation Pane, move the Exit Fade animation into the Trigger: Picture 2 Group, but above the Play animation in the group.
Select the same video.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
In the Animation Pane, select the Exit Fade animation at the top of the list, using the Down Arrow next to Re-Order at the bottom of the Animation Pane, move the Exit Fade animation into the Trigger: Picture 4 Group, but above the Play animation in the group.
Press and hold CTRL and select all 3 video.
On the Animations tab, in the Advanced Animation group, click Add Animation, under Exit, select Fade.
Also on the Animations tab, in the Timing group, click the arrow to the right of Start and select With Previous.
To reproduce the text effects on this slide, do the following:
On the Insert tab, in the Text group, click Text Box, and then on the slide drag to draw your text box.
With the text box selected, type the text, ”Click Thumbnail Image To Play Movie.”
Select the text. On the Home tab, in the Font group, do the following:
  Select Calibri (Headings) in the font list.
  Click the Bold icon.
  In the Font Size box, enter 14 pt.
Also on the Home tab, in the Paragraph group, select the Center Text icon.
Select the text box. Under Drawing Tools, on the Format tab, WordArt Styles group, in the Presets, under Applies to Selected Text, select Fill, Dark Red, Text 1, Inner Shadow (second row, third option from left).
Also under the Drawing Tools, on the Format tab, in the Size group, click the arrow at the bottom right corner opening the Format Shape dialog box.
In the Format Shape dialog box, select Position in the left pane, under Position in the right pane do the following:
  In the Horizontal box, enter 2.74” from Top Left Corner.
  In the Vertical box, enter 7.03” from Top Left Corner.
  Close the Format Shape dialog box.
To reproduce the background effects on this slide, do the following:
Under the Design tab, in the Background group, click the arrow at the bottom right corner launching the Format Background dialog box.
In the Format Background dialog box, select Fill in the left pane, under Fill in the right pane select Gradient fill, click the arrow to the right of Type and select Linear.
Under Gradient stops, click Add gradient stop or Remove gradient stop until four stops appear on the slider. Customize the gradient stops as follows:
  Select the first stop on the slider, and then do the following:
    In the Position box, enter 0%.
    Click the button next to Color, and then under Theme Colors select Brown, Accent 4 (first row, fifth option from the left).
  Select the last stop on the list, and then do the following:
    In the Position box, enter 25%.
    Click the button next to Color, and then under Theme Colors select Brown, Accent 4, Lighter 40% (first row, fifth option from the left).
  Select the first stop on the slider, and then do the following:
    In the Position box, enter 75%.
    Click the button next to Color, and then under Theme Colors select Olive Green, Accent 6, Lighter 40% (fourth row, tenth option from the left).
  Select the last stop on the list, and then do the following:
    In the Position box, enter 100%.
    Click the button next to Color, and then under Theme Colors select Olive Green, Accent 6, Darker 50% (sixth row, tenth option from the left).
Close Format Background dialog box.

## Slide 2: Welcome
Phil Ledgerwood
thecuttingledge.com
Integrity Inspired Solutions
integrityinspired.com
Lean Agile KC 2015
@leanagilekc - #LACK2015

## Slide 3: The Ballad of Bill Feathergood
Bill had a project to manage
But he had a real disadvantage
He had to use agile
His knowledge was fragile
And so his hide got severe tannage

## Slide 4: How Many Times Has This Happened to You?

## Slide 5: The Ballad of Bill Feathergood Verse II
Bill had a “Use Agile” mandate
To increase developer work rate
To head off disaster
He became a ScrumMaster
But things didn’t really turn out great

## Slide 6: What’s Gone Wrong So Far?

## Slide 7: This Stuff
“Use Agile” does not tell us why.
It’s a mandate from above.
An agile methodology is selected without the team’s input.
Everything changed all at once.

## Slide 8: What Happens
Management ends up angry because of unmet expectations.
Developers end up angry because they are being told how to do their work.
The rote following of particular practices don’t bring the promised benefits.
MOST OF THE TIME: The organization ends up being slower and more volatile than they were under their old system.

## Slide 9: What Happens – Scrum Specific
“Sprint Planning” takes forever.
Story Points sort of morph into “developer days.”
Retrospectives happen less or become more about other people.
“No more Hell Week!” But you have a Hell Day every two weeks.
Practices are dropped, old practices come back, and strange abominations occur.

## Slide 10: My Teams are Just Storming

## Slide 11: Probably Not
A team storms. Systemic issues are not due to “storming.”
Storming is not a mandatory part of a team’s trajectory, although the J-Curve often is.
Storming starts at around 1.5 months and can last twice that long. It doesn’t go on forever.
94% of a team’s problems come from the system, not from the team. The other 6% are special causes unique to them.

## Slide 12: This Has Little to do with Scrum

## Slide 13: Four Steps to Unscrewing Your Agile Transformation

## Slide 14: Define Your Goals
Step One

## Slide 15: Just Common Sense, Right?
Like having measurable strategic goals
Like only working on the things that have the most value
Like finishing your highest priority projects before starting new ones
Like allocating as many resources to the most valuable project as possible
Like only getting requirements for items you’re actually about ready to do

## Slide 16: You Need to Know
What your target situation is
What the differences are between your current situation and your target situation
How you will know that you are approaching your target situation

## Slide 17: Good Goals
ROI – measure the $ made or saved on each delivered increment
Predictability – measure volatility and/or how close your projections are to reality
Ability to Adjust – measure how long it takes to introduce new priorities into the workflow and the costs of doing so
Strategic Alignment – ability to trace each work item to a strategic goal

## Slide 18: Bad Goals, Bad Goals (Whatcha Gonna Do?)
Get Faster
Plan Less
Do What Everyone Else Is Doing
Get Certified
We Want a Recipe

## Slide 19: Identify What You’re Willing to Change
Step Two

## Slide 20: Agile Can Change Everything
http://thecuttingledge.com/?p=845
Project Selection
Work in Progress
Requirements
Project Management
Testing
Budgeting/Accounting

## Slide 21: The Scope of Changeability Limits The Scope of Your Improvements
Don’t try incremental delivery if you can’t change testing or DevOps.
Don’t try sprints if you can’t change project management.
Don’t try value-based prioritizing if you can’t change project funding.

## Slide 22: Optimizing One Part of the System May Make the Situation Worse
Making one wheel of a shopping cart faster
Getting more development done when QA is already at or beyond capacity
Getting lots of requirements done when priorities change regularly or the work can’t start for some time

## Slide 23: Implement a Self-Improvement Mechanism
Step Three

## Slide 24: Which Practice Should You Use?
It doesn’t matter as long as it’s the team’s idea.
The best suggestions for improving the work come from the people who do the work.
Instant buy-in

## Slide 25: Some Common Mechanisms
Retrospectives
PDCA
Centers of Excellence
The only requirements for a good self-improvement mechanism are that it happens regularly and produces experiments that can be measured.

## Slide 26: Retrospectives
Start / Stop / Keep
Highly subjective
Takes a long time
Produces too many change proposals for one improvement period
Glad / Sad / Mad
Basically Start / Stop / Keep without the focus
Easy to make fun of because everything rhymes

## Slide 27: Sample Retrospective
Review and discuss metrics (if you have them), especially the impact of the last retrospectives’ worth of improvements
Team brainstorms areas that could be improved
Team picks one
Team brainstorms ideas for improving that area
Team picks one
Team makes change and measures impact

## Slide 28: A Good Self-Improvement Mechanism
Can (eventually) be performed by the team without any outside help
Can be facilitated by a different team member
Compares current state with target state
Produces a very small number of committed changes, ideally one
Measures the impact of the change

## Slide 29
A self-improvement mechanism is one of the easiest changes to implement, has the smallest change boundary, facilitates other aspects of the transformation, and creates automatic buy-in from the team.

## Slide 30: Change Incrementally
Step Four

## Slide 31: What Lean/Agile Change Should Look Like

## Slide 32: What Lean/Agile Change Often Looks Like

## Slide 33: The Trouble with Wholesale Changes
Resistance is much higher than to little changes over time
People often don’t understand the “why” behind every change in a big batch
Risk of a bad change is higher and isolation of cause is more difficult
Frequent small changes are much lower risk and easier to measure and manage than large batches of changes.

## Slide 34
How can you be agile about software development if you aren’t agile about your improvements?

## Slide 35: Benefits of Agile
Realize incremental value right away
Get feedback more quickly
Lower risk than large batch approach
Get the biggest value just when you need it
The people who know most about the work are in charge of how to do it

## Slide 36: How can we get buy-in for agile if our change process…
Only brings improvement after everything is in place
Has to run a long time before we know if it works
Stands or falls as one huge systemic change
Change all areas at once whether they need it or not
Mandated from outside the teams who have to perform it

## Slide 37: Incremental Changes
Can be easily measured
Can be quickly eliminated or tweaked if it doesn’t produce the desired effect
Do not introduce huge risks to the system
Are easier to understand thoroughly
Are easier to perform
Are easier to sell – especially when they come from the actual team

## Slide 38: What About Scrumbut?
Yeah, what about it?
Despite the marketing hype, Scrum (if this is what the team wants to try) can be implemented incrementally.
Start with regular retrospectives and work backwards. Save implementing Sprint Planning for last. Yeah, that’s right. You heard me. I said LAST.

## Slide 39: Bonus Track
Agile Methodologies

## Slide 40: There Are Tons Out There
Scrum
Kanban
SAFe
DSDM
DAD
HBO (just kidding – that’s not a real one – at least, not yet)

## Slide 41: Huge Mistake Numero Uno
Believing that adherence to a set of practices will bring you the benefits of agility.

## Slide 42: Huge Mistake Numero Dos
Believing that a single set of unmodified practices is ideal for every situation, organization, and type of production.

## Slide 43: How to Pick an “Agile System”
Be aware marketing claims exist and are not always accurate.
Have your teams talk about the areas that need the most improvement.
Have the teams research with you different systems and how they address those areas.
Don’t be afraid to let different teams try different things. There is no inherent value to standardization of methodology.

## Slide 44: How to Implement an “Agile System”
Break the system down into pieces and/or stages.
Prioritize the pieces in line with how your teams want to improve.
Determine if there are helpful transition states between your current practice and the desired practice.
Make a change and see how it goes.
Keep in mind the J-Curve, but…
Don’t keep riding a losing horse.